# AGROCONNECT

## Product Requirements Document

Smart India Hackathon 2026 - Problem Statement 26132

Strengthening Market Linkages and Price Discovery for Farmers

Government of Maharashtra

Maharashtra State Innovation Society

Timeline: 12 weeks | Category: Software (Agriculture, FoodTech)

Status: Ready for Development

# 1. EXECUTIVE SUMMARY

## THE PROBLEM

₹40,000 crore annually extracted by middlemen from Indian agricultural supply chain

Farmers lack real-time price visibility and are forced to sell immediately after harvest at lowest prices

Buyers struggle to aggregate consistent volumes and verify quality standards

Post-harvest loss: 5-10% annually (₹5,000-8,000 crore economic loss)

Trust breakdown: Payment delays, quality mismatches, transport losses endemic to system

## OUR SOLUTION

AgroConnect is a market-intelligence and transaction-enablement platform that aggregates real-time prices from 585+ mandis, connects farmers directly to verified buyers with transparent pricing and quality standards, and coordinates full transaction lifecycle—enabling direct connections that eliminate middlemen.

## EXPECTED OUTCOMES (6-Month Target)

✓ Farmer Price Realization: +8-12% vs baseline (₹650-1,300 additional income per season)

✓ Information Asymmetry: 60% reduction through real-time market intelligence

✓ Post-Harvest Loss: 5-8% reduction through logistics coordination

✓ Payment Reliability: 99.5% on-time through escrow system

✓ FPO Pricing Improvement: 25-35% better pricing for collective sellers

✓ Platform Scale: 10,000+ farmers, 500+ buyers, 50+ FPOs active

# 2. PROBLEM STATEMENT & MARKET ANALYSIS

## FARMER CHALLENGES

Limited price visibility: Does not know current market rates across mandis

Post-harvest urgency: Must sell within 48 hours due to storage constraints

Weak bargaining position: Middleman extracts 20-30% as commission/markup

Post-harvest losses: 7-10% spoilage due to poor logistics and storage coordination

No buyer verification: Cannot assess buyer reliability or payment history

## BUYER CHALLENGES

Fragmented sourcing: Must manually visit multiple mandis to locate supply

Quality uncertainty: No standardized grading or farmer quality verification

Volume aggregation: Difficult to find consistent, bulk-scale supply

High procurement costs: Middleman premium adds 12-15% to expenses

No transparency: Cannot track produce from farm to delivery

## MARKET IMPACT DATA

• Middleman Extraction: ₹40,000 crore annually (Government estimate)

• Post-Harvest Loss: ₹5,000-8,000 crore value lost to spoilage

• Farmer Price Discount: 15-25% below real market rates due to information gap

• Buyer Wastage: 25-30% loss from quality-related issues and verification gaps

• Farmer Income Gap: Rural average ₹5,400/month vs ₹10,000 needed for basic needs

# 3. PRODUCT VISION & CORE CAPABILITIES

Vision: Empower farmers and buyers with real-time market intelligence and transparent transaction infrastructure, enabling direct connections that eliminate middlemen and improve livelihoods.

## MODULE 1: PRICE INTELLIGENCE

Real-time price aggregation from 585+ mandis (eNAM, AGMARKNET, MCX)

Price comparison across regions with transport cost calculation

Price alerts with SMS/push notifications on threshold changes

24-hour price change tracking and volatility indicators

## MODULE 2: FARMER SUPPLY PLATFORM

Farmer dashboard showing current prices, inventory, and buyer recommendations

Lot creation & inventory management with quality grading support

KYC verification and farmer rating/reliability score system

Quality score tracking to build farmer reputation over time

## MODULE 3: BUYER DISCOVERY & RFQ

Advanced search: Filter farmers by commodity, quality grade, volume, location

Buyer profile verification with payment reliability score

RFQ workflow with price negotiation (offer/counter-offer/accept)

Buyer authentication and KYC verification

## MODULE 4: SECURE PAYMENT & ESCROW

Digital contract generation from agreed terms (auto-populated)

E-signature integration for legal binding of contracts

Razorpay/Stripe payment gateway integration (50% advance, 50% on delivery)

Real-time payment status tracking and digital receipt generation

## MODULE 5: DISPUTE RESOLUTION

Automated dispute filing for quality mismatches, weight discrepancies, payment delays

Evidence collection system (photo upload, documents, timestamps)

3-tier resolution: Peer negotiation → Arbitration → Panel decision

Automatic payment adjustments based on resolution outcome

# 4. MVP SCOPE & TECHNICAL STACK

## WHAT'S INCLUDED (12-Week MVP)

✓ Real-time price aggregation (585+ mandis)

✓ Farmer & buyer registration with KYC

✓ Farmer dashboard with inventory & recommendations

✓ Buyer discovery platform with search & filtering

✓ RFQ workflow with price negotiation

✓ Digital contracts with e-signature

✓ Secure payment processing with escrow

✓ Basic dispute resolution (3-tier)

✓ Mobile app (React Native: iOS + Android)

✓ SMS alerts for price & offer notifications

✓ Sample data (585 mandis, 100 farmers, 50 buyers, 30-day prices)

✓ Docker containerization & deployment

## WHAT'S NOT INCLUDED (Phase 2+)

✗ Price forecasting (Prophet ML model)

✗ AI quality grading (image recognition)

✗ FPO collective selling module

✗ Logistics integration (transport, storage booking)

✗ Government integration (real eNAM/AGMARKNET APIs)

✗ Multi-language support beyond English + Marathi

✗ USSD support for 2G phones

## TECHNICAL STACK

Backend: FastAPI (Python 3.10+) + Uvicorn server

Database: PostgreSQL (relational) + Redis (caching)

Frontend Web: React 18 + TypeScript + Vite + Redux

Frontend Mobile: React Native (iOS 13+ / Android 8+)

Containerization: Docker + Docker Compose

Payment: Razorpay/Stripe (sandbox testing for MVP)

Communication: Twilio/AWS SNS (SMS alerts)

# 5. 12-WEEK DEVELOPMENT ROADMAP

### WEEKS 1-2: FOUNDATION & SETUP

Project repo, database schema, FastAPI skeleton, React setup, sample data prep

✓ Milestone: Local dev environment working, backend & frontend servers running

### WEEKS 3-4: MVP CORE (TRANSACTION END-TO-END)

Authentication, price APIs, farmer lots, buyer search, RFQ, contracts, payments, disputes

✓ Milestone: Complete transaction flow (farmer lot → buyer discovery → RFQ → contract → payment)

### WEEKS 5-6: PHASE 1 (INTELLIGENCE & ANALYTICS)

Price forecasting engine, sell-window recommendations, advanced disputes, FPO groundwork

✓ Milestone: Price predictions functional, analytics dashboards working

### WEEKS 7-8: QUALITY & LOGISTICS

Quality standards, AI grading, inspector booking, storage directory, transport coordination

✓ Milestone: Quality assessment integrated, logistics workflows functional

### WEEKS 9-10: SCALE & GOVERNMENT

Real eNAM/AGMARKNET APIs, MSP tracking, Kubernetes multi-pod, load testing (1000 users)

✓ Milestone: Real APIs integrated, scale testing passed, production-ready

### WEEKS 11-12: TESTING, OPTIMIZATION & DEMO

E2E testing, performance optimization, 5-minute demo script, production deployment

✓ Milestone: Product demo-ready, documentation complete, hackathon submission ready

# 6. SUCCESS METRICS & KPIS

## FARMER OUTCOMES (6-Month Target)

Average price per kg: ₹12 → ₹13.30 (+11%)

Time to find buyer: 3-5 days → <2 hours (95% faster)

Post-harvest loss: 7-10% → 3-5% (-5 percentage points)

User satisfaction: Target 4.5/5 stars

Platform adoption: 10,000+ active farmers

## BUYER OUTCOMES (6-Month Target)

Procurement cost: ₹15/kg → ₹13.50/kg (-10%)

Quality consistency: 70% Grade A → 95% Grade A

Time to source: 2-3 weeks → 48 hours

Payment default: 15-20% → <1% (via escrow)

Platform adoption: 500+ verified buyers

## GOVERNMENT OUTCOMES

Real-time market visibility: 585 mandis with live price data

MSP compliance tracking: 100% visibility into government price support

Middleman extraction reduction: -20% by year 1 (₹8,000 crore saved)

Farmer welfare index: Quantified + dashboarded for policy-making

# 7. CONCLUSION & IMPACT

AgroConnect addresses the critical problem of ₹40,000 crore annual middleman extraction in Indian agriculture by providing:

1. Real-time market intelligence (585 mandis)

2. Direct farmer-to-buyer connections (eliminating middlemen)

3. Quality standardization (AI + third-party verification)

4. Transparent payments (99.5% on-time through escrow)

5. FPO support (25-35% better pricing for smallholders)

### MEASURABLE 6-MONTH OUTCOMES:

✓ Farmers: +8-12% price realization (₹650-1,300 additional income per season)

✓ Buyers: -10% procurement cost, 95%+ quality consistency

✓ FPOs: 2,000+ farmers in 50+ organizations achieving collective power

✓ National Impact: Potential to unlock ₹5,000+ crore in farmer welfare by year 1

With a clear 12-week development roadmap, achievable MVP scope, and measurable success metrics, AgroConnect is positioned to transform agricultural market linkages and enable inclusive economic growth across rural India.

---

AGROCONNECT | Product Requirements Document v1.0

Status: Ready for Development | September 2026